## Slide 1
WBS: VITAL POINT PERSONAS
Beginning to End Project Development
Mod 1: Orientation
Mod 2: initiation
0. Course summary
PROJECT: VPP
Project Setup
Requirements
Mod 3: Plan
Mod 4: Deliver
Mod 5: Close
1.2
2.1
2. DESIGN
3. BUILD
4. TEST
5. DOCUMENT
1. Project Management
1.1
Initiation
1.1.1 Project Concept
1.1.2 Risk Profile
1.1.3 Stakeholder Register and Communications Plan
1.1.4 Project Charter
1.1.5 Work Breakdown Structure
Plan
1.2.1 Schedule
1.2.2 Budget
1.2.3 Risk Register
1.2.4 Position Desc.
1.2.5 RFP
Deliver
1.3.1 Status Report
1.3.2 Change Log
1.3.3 Issues Log
Close
1.4.1 Reflection
Powering Augmented Cognition
1/1
1.2
1.3
1.4
Plugin Usage
5.1.1 Install
5.1.2 Usage
5.1.3 Uninstall
5.1.4 Support
5.1
Frontend
2.1.1 Requirement Definition
2.1.2 Requirement Refinement
2.1.3 Brandable Drop in Login Capability
Frontend
3.1.1
Frontend
4.1.1
Project mgmt intro
1.2.1 Overview
1.2.2 Initiation
1.2.3 Plan
1.2.4 Deliver
1.2.5 Close
1.2.6 Leadership
1.2.7 Communication
1.2.8 Agile Development
Backend
3.2.1
Analytics
3.3.1
Backend
4.2.1
Analytics
4.3.1
Backend
2.2.1 Requirement Definition
2.2.2 Requirement Refinement
Analytics
2.3.1 Requirement Definition
2.3.2 Requirement Refinement
2.1
3.1
4.1
Dev environment
1.4.1 WSL 2
1.4.2 VS Code
1.4.3 Git/Github
1.4.4 Azure
1.4.5 Discourse Server
Tech Familiarity
1.3.1 AssemblyScript
1.3.2 NEAR
1.3.3 Moloch
1.3.4 VP DAO
1.3.5 Discourse
1.3.6 Ruby on Rails
1.3.7 Ember.js
1.3.8 Handlebars.js
Add’l Resources
1.5.1 Categorized Resource List
Project mgmt intro
1.1.1 Guild Overview
1.1
2.2
2.3
Github setup
2.2.1 Team
2.2.2 Repository
2.2.3 Project/Board
2.2.4 Custom Labels
2.2.5 Issue Log
2.2.6 Change Log
2.2.7 Boilerplate and Initial Commit
2.2.8 Readme
2.2.9 Licensing
2.1.1 Project Concept
2.1.2 Risk Profile
2.1.3 Project Charter
2.1.4 WBS Part 1
2.1.5 Initial Estimates (Time and Cost)
2.3.1 Brainstorming
2.3.2 Definition
2.3.3 Refinement
2.3.4 Product Backlog
Scheduling
3.1.1 Detailed Schedule
3.1.2 WBS Pt 2
3.1.2 Milestones
Budgeting
3.2.1 Detailed Costing
3.2.2 WBS Pt 3
Team Mgmt
3.3.1 Expectations
3.3.2 Battle Rhythm
3.3.3 Status Reporting
3.3.4 Feedback and Evaluations
3.3.5 Administration
3.3.6 Team Communication
Requirements
4.1.1
handover
5.1.1 Release
Quality Assurance
4.2.1
improvement
5.2.1 Reflection
1.3
1.4
1.5
2.2
2.3
3.1
3.2
3.3
4.1
4.2
5.1
5.2
3.2
3.3
4.2
4.3

## Slide 2
WBS: VITAL POINT PERSONAS
Beginning to End Project Development
Mod 1: Orientation
Mod 2: initiation
0. Course summary
PROJECT: VPP
Mod 3: Plan
Mod 4: Deliver
Mod 5: Close
2. DESIGN
3. BUILD
4. TEST
5. DOCUMENT
1. Project Management
Powering Augmented Cognition
1/1
Frontend
2.1.1 Requirement Definition
2.1.2 Requirement Refinement
Frontend
3.1.1
Frontend
4.1.1
Backend
3.2.1
Analytics
3.3.1
Backend
4.2.1
Analytics
4.3.1
Backend
2.2.1 Requirement Definition
2.2.2 Requirement Refinement
Analytics
2.3.1 Requirement Definition
2.3.2 Requirement Refinement
2.1
3.1
4.1
2.2
2.3
Requirements
4.1.1
Quality Assurance
4.2.1
4.1
4.2
3.2
3.3
4.2
4.3

## Slide 3
WBS: VITAL POINT PERSONAS
Beginning to End Project Development
Mod 1: Orientation
Mod 2: initiation
0. Course summary
PROJECT: VPP
Mod 3: Plan
Mod 4: Deliver
Mod 5: Close
2. DESIGN
3. BUILD
4. TEST
5. DOCUMENT
1. Project Management
Powering Augmented Cognition
1/1
Frontend
2.1.1 Requirement Definition
2.1.2 Requirement Refinement
Frontend
3.1.1
Frontend
4.1.1
Backend
3.2.1
Analytics
3.3.1
Backend
4.2.1
Analytics
4.3.1
Backend
2.2.1 Requirement Definition
2.2.2 Requirement Refinement
Analytics
2.3.1 Requirement Definition
2.3.2 Requirement Refinement
2.1
3.1
4.1
2.2
2.3
Requirements
4.1.1
Quality Assurance
4.2.1
4.1
4.2
3.2
3.3
4.2
4.3