## Slide 1
RISK PROFILE: VITAL POINT PERSONAS
wt | Factor | Low (1) | Medium (3) | High (5) | score
1 | Cost | Less than 5% of program budget | 5-15% of program budget | >15% of program budget | 5
 |  | Cost estimate margin of error (<10%) | Cost estimate margin of error (10%-25%) | Cost estimate margin of error (>25%) | 3
 |  | Costs fully resourced by client | Costs partially resourced by client or externally financed | Costs not resourced by client or externally financed | 5
1 | Expertise | Expertise fully resident in Guild | Some expertise resident in Guild | No expertise resident in Guild | 1
 |  | No issue finding expertise | Some difficulty finding expertise | Very difficult to find expertise | 1
 |  | Minimal training required | Some training required | Extensive training required | 3
1 | Time | Less than 3 months to deliver | Less than six months to deliver | More than six months to deliver | 1
 |  | Time estimate margin of error (<10%) | Time estimate margin of error (10%-25%) | Time estimate margin of error (>25%) | 3
 |  | No fixed deadline for delivery | Preferred (not mandated) delivery timeline | Mandated delivery timeline | 1
1 | Scope | Have successfully delivered multiple projects like this | Have successfully delivered a project like this at least once before | Have never successfully delivered a project like this | 3
1 | Impact | Minimal impact on Guild activities and no effect on implementation timeline | Noticeable impact on guild activities / delay implementation timeline | Impacts all aspects of Guild activities and will delay implementation timeline | 3
 |  | No major precedent or subsequent dependencies | Some major precedent or subsequent dependencies | Several major precedent or subsequent dependencies | 1
 |  | Outcome will fulfill one of our org’s strategic objectives | Outcome will fulfill several of our org’s strategic objectives | Outcome will fulfill most/all of our org’s strategic objectives | 3
1 | Stakeholders | Fully delivered by Guild members | Some work must be shared with proven/existing partners | Depends on collaboration with new and/or unknown partners | 1
 |  | Only of internal interest to the Guild | Likely community interest in project and its outcomes | Project outcomes will be highly visible in the community | 5
1 | MEDIUM RISK |  |  |  | 53%
Powering Augmented Cognition
1/1